SQ105-000100-00SQ105-000100-00

SQ105-000100-00

GUIDELINES — Surface treatment projects where on-street parking is permitted.

VIRGINIA DEPARTMENT OF TRANSPORTATION

SPECIAL PROVISION FOR

PUBLIC NOTIFICATION OF PARKING RESTRICTIONS

(Surface Treatment)

August 18, 2015; Reissued July 12, 2016_

The Contractor shall be responsible for notifying the public of parking restrictions due to the resurfacing operations scheduled in this contract by distributing door-hangers and erecting “No Parking” signs throughout the subdivision streets affected as follows:

●	A template for printing door-hangers will be provided to the Contractor by the Department.  The Contractor shall make all necessary arrangements to furnish and distribute the printed door-hangers to homes no more than thirty (30) days prior to commencement of work and no less than three (3) days in the affected areas.

●	A template for furnishing “No Parking” signs will be provided to the Contractor by the Department.  The Contractor shall make all necessary arrangements for furnishing and placing the “No Parking” signs, including posts, for affected homes no more than three (3) working days prior to commencement of work. “No Parking” Signs shall be placed a minimum of 36” off the ground and shall clearly be visible to the public. The Contractor shall install the sign posts using posts of their choosing so long as the “No Parking” Sign is securely mounted and does not result in warping of the sign. The Contractor shall notify the appropriate police department after signs are installed and prior to commencement of work.  If the commencement of work date follows a holiday or weekend, the three (3) working day prior notification requirement shall be in addition to the weekend or holiday.  The period of operations, as designated on the “No Parking” signs, shall not exceed fourteen (14) consecutive calendar days.

The Contractor shall visually inspect the construction site each day after the placement of “No Parking” signs to ensure they are still in place.  Any damaged or missing signs shall be promptly replaced at the Contractors expense.

All “No Parking” signs shall be removed and disposed of by the Contractor upon completion of the work.

The cost of furnishing and distributing door-hangers, furnishing, installing, maintaining, and removing “No Parking” signs and posts shall be borne by the Contractor at no cost to the Department. Door Hangers and No Parking Signs shall be produced in color and laminated prior to distribution.

Template examples can be found on the following three (3) pages.

To obtain “color” template copies for production visit the following link: http://www.virginiadot.org/business/resources/const/PublicNotificationOfSurfaceTreatmentTemplate.pdf

Door Hanger (Front)

Within the next 30 days, you will see construction crews and equipment preparing to treat and improve the roads in your neighborhood. This work is dependent on weather and may occur later than this timeframe due to contractor schedules.

WHAT YOU NEED TO KNOW

Crews will be applying surface treatment. Asphalt will be sprayed directly onto the road, immediately followed by an application of small stones which are rolled and compressed into the road so they are 50-70 percent embedded in the pavement. This application is designed to extend the life of your pavement.

WHAT TO EXPECT

One of the final steps of the surface treatment process is a “blot” coat. During this step, sand is applied to prevent any liquid asphalt from being picked up by vehicle tires, which could spray the asphalt onto a vehicle’s body. This sand blot coat typically stays in place for 1-3 weeks. This allows the resurfacing materials to fully cure.

In some cases, when traffic and rain does not displace the residual sand during the curing time period, VDOT will schedule additional roadway sweeping.

HOW TO PREPARE

When work begins, please avoid parking your vehicles on the street. Construction crews will place “No Parking” signs on the affected streets a minimum of 3 business days before work begins, notifying residents of the specific days parking will be prohibited. Please remove other obstructions from the road, such as basketball hoops or garbage cans.

RESOURCES

For more information about this process, please visit www.virginiadot.org/surfacetreatment.

To contact us, call VDOT’s Customer Service Center at 1-800-FOR-ROAD (800-367-7623) or email customerservice@VDOT.Virginia.Gov.

Door Hanger (Back)