GUIDELINES —Where “$Provide amount” is shown, a justified dollar amount documented in the project file must be filled in. Where “Original Completion Date” is shown, the Completion Date in place when the project goes to advertisement must be filled in. This substantial completion is defined as “returning beneficial use.

cn108-000410-02	EARLY COMPLETION INCENTIVE ONLY

Early Completion is defined as completing all of the Work as detailed in the Plans and Specifications to the Department's satisfaction for Final Acceptance, including, but not limited to, punch list, seeding, landscaping, and signal burn-in before Original Completion Date. This date will not change except for an extension of the Contract time limit for a Compensable Delay as defined by Section 109.05(e) of the Specifications.

The Department will pay an incentive of $Provide amount for each Calendar Day the Contractor completes the Work prior to the date shown above. The incentive is capped at $Provide Amount.

4-18-19 (SPCN)