GUIDELINES – Asphalt projects (surface treatment only).{2007-c704cm1}

cn704-000100-00	SWEEPING PRIOR TO PAVEMENT MARKING — No earlier than 7 days after completion of surface treatment the Contractor shall sweep the roadway surface prior to installation of permanent pavement markings.  Permanent pavement markings shall be installed within 30 calendar days after completion of surface treatment placement.  The cost of sweeping the roadway prior to installing pavement marking shall be included in the price bid for pavement marking.

7-28-14; Reissued 7-12-16 (SPCN)