cq108-000120-00

GUIDELINES – For asphalt projects when called for by the District Maintenance Engineer (Usually NOVA district). {2007-cu108001a}

LIMITATIONS OF OPERATIONS — The Contractor shall schedule milling and asphalt overlaying operations in such a manner that asphalt overlay operations are performed as quickly as possible after milling operations are performed.  Such time period shall not exceed 48 hours for such work on roadways designated as traffic group XIV and as designated elsewhere in the Contract; and shall not exceed five consecutive calendar days for such work on all other roadways; or as directed by the Engineer.  No milled areas shall be left unpaved from Thursday evening through Sunday evening.

2-12-09; Reissued 7-12-16_(SPCN)